Description of test	Test data to be used (if required)	Expected outcome	Actual outcome	Comments and intended actions
(V1) Test images and links work as intended	N/A	See the logo image and switch between two pages	Links work, logo works, all good	This was the sole purpose of V1 – a working base to build from.
(V2) Test that CSS files are connected properly	N/A	CSS is applied to the homepage	Error in url_for, CSS is not displayed	The only real workaround for this is to completely change the folder structure to better suit Flask standards.
(V3) Test to see if get requests work when sent from a JS file	Sample request to /weather/content	The result of the operation performed in main.py is returned	GET requests cannot have a body	This means that, though it seems odd, any GET request that has a body must be a POST request even if it doesn't add anything.
(V3) Test to get location data and weather data to display	Simulated response from openweather and for location	Can see location and weather on website without devtools	Location works, weather works, even the openweather images, but 'Now' is at the end	Due to the nature of sending the JSON, 'Now' is moved to the end. To get around this, the section is now calculated and performed before entering the loop that does the rest.
(V3) Colour changing danger pollen rings	Force certain values to be sent from main.py, including standard and boundary data (erroneous cannot happen as there is normally no human interaction)	The pollen danger rings change colour to match the risk of the values shown	<- works	The colours of these rings represent the risk for that day. It is important that these accurately change colour as the user is more likely to understand 'red = high risk' than '90ppm = high risk', especially as different types of pollen have different thresholds.
(V4) Contact page – can it send emails?	Use example reply email, name, subject and body	Email is received by the one listed in receiver.txt	Smtplib. / SMTPAuthenticationError – Username and Password not accepted.	After a LOT of scrolling through Google's help and documentation, I found that the cause was that I needed an app password instead of a regular one. After generating one and adding it to sender.txt, it now works.