Description of test	Test data to be used (if required)	Expected outcome	Actual outcome	Comments and intended actions
(V1) Test images and links work as intended	N/A	See the logo image and switch between two pages	Links work, logo works, all good	This was the sole purpose of V1 – a working base to build from.
(V2) Test that CSS files are connected properly	N/A	CSS is applied to the homepage	Error in url_for, CSS is not displayed	The only real workaround for this is to completely change the folder structure to better suit Flask standards.
(V3) Test to see if get requests work when sent from a JS file	Sample request to /weather/content	The result of the operation performed in main.py is returned	GET requests cannot have a body	This means that, though it seems odd, any GET request that has a body must be a POST request even if it doesn't add anything.
(V3) Test to get location data and weather data to display	Simulated response from openweather and for location	Can see location and weather on website without devtools	Location works, weather works, even the openweather images, but 'Now' is at the end	Due to the nature of sending the JSON, 'Now' is moved to the end. To get around this, the section is now calculated and performed before entering the loop that does the rest.